## Slide 1: QMPs & QAPPs for SFA Selectees
CESA Office Hours
October 30, 2024

## Slide 2
Vocabulary Index
G | EPA | Environmental Protection Agency
 | OGGRF | Office of Greenhouse Gas Reduction Fund
 | SFA | Solar for All
 | QMP | Quality Management Plan
 | QAPP | Quality Assurance Project Plan
 | QAM | Quality Assurance Manager
 | EI | Environmental Information
 | EIO | Environmental Information Operations
 | QA | Quality Assurance
 | QC | Quality Control
 | PDCA | Plan Do Check Act

## Slide 3
Topics
G | Pg. 4 | Introduction: EPA’s Quality Management System
 | Pg. 5 | Quality Programs
 | Pg. 6 – 9 | Environmental Information
 | Pg. 10 | Quality Management Plan (QMP) vs Quality Assurance Project Plan (QAPP)
 | Pg. 11 – 12 | Quality Assurance Manager (QAM) Roles & Responsibilities Roles and Responsibilities
 | Pg. 13 | Next Steps for Developing a QMP
 | Pg. 14 – 19 | QMP Walk Through
 | Pg. 20 | Plan-Do-Check-Act
 | Pg. 22 | Additional Required QMP Content
 | Pg. 23 | Steps for Developing a QAPP
 | Pg. 24 – 28 | QAPP Walk Through
 | Pg. 29 | Considerations for Solar for All
 | Pg. 30 | Discussion
 | Pg. 31 | Resources

## Slide 4
INTRODUCTION:
EPA’s Quality Program
 | OBJECTIVE: Manages the collection, production, evaluation or use of environmental information.
 | PRIMARY GOAL: Ensure that environmental information are of known and documented quantity and quality to support the intended use of the information.
 | Under EPA’s Quality Program, EPA organizations develop and implement supporting quality programs.
 | Similar specifications may also apply to contractors, grantees, and other recipients of financial assistance from EPA.
Notes: EPA's Quality Program manages the collection, production, evaluation or use of environmental information. Supports its mission to protect human health and the environment
Scientific Data Integrity: EPA and non-EPA orgs will submit data of known and documented quality
Enables reliable and defensible decisions, comparable, that you can make decisions with confidence
Tell story with data
Detailing the organization around data collection,
Concerned not just with data colllection -
Includes data and information that describe
environmental processes or conditions
which support EPA's mission of protecting
human health and the environment.
Examples include but are not limited to:
• Direct measurements of environmental
parameters or processes.
• Analytical t esting results of environmental
conditions (e.g., geophysical or hydrological
conditions);
• Information on physical parameters or processes
we'll look at using environmental technologies.
• Calculations or analyses of environmental
information.
• Information provided by models
• Information compiled or obtained from
databases, software applications,
• Decision support tools, websites, existing
literature, and other sources;
• Development of environmental software, tools,
models, methods and
• Applications; and
• Design, construction, and operation or application
of environmental technology.

## Slide 5
Quality Program Reach
ASQ/ANSI E4
Federal Regulations
EPA Policies
Procedures
Standards and Guidance
EPA
Quality Management Plan (QMP)
Quality Assurance Project Plan(s) (QAPP)
OGGRF
QMP
QAPP(s)
SFA Selectees
DEFINING:
Office of Greenhouse Gas Reduction Fund (OGGRF)
Solar for All (SFA)
Notes: American National Standards Institute (ANSI)
Code Federal Regulations

## Slide 6
Includes data and information that describe environmental processes or conditions which support EPA's mission of protecting human health and the environment.
Examples:
Direct measurements of environmental parameters or processes
Analytical testing results of environmental conditions (e.g., geophysical or hydrological conditions)
Information on physical parameters or processes collected using environmental technologies
Calculations or analyses of environmental information
Information provided by models
Information data compiled or obtained from databases, software applications, decision support tools, websites, existing literature, and other sources
Design, construction, and operation or application of environmental technology
Environmental Information
ENVIRONMENTAL INFORMATION OPERATIONS
A collective term for work performed, produce, evaluate, or use environmental information and the design, construction, operation, or application of environmental technology.​
Notes: EPA’s term for the collection of environmental data -

## Slide 7
Example Environmental Information (EI) Collected Under Solar For All*
*OGGRF QMP Draft 08-27-2024
Example Data will be Summarized by OGGRF and Reported to Congress: | 
 | Solar capacity installed by geography, type of project (MW)
 | Clean energy generation by geography, type of project, and technology (MWh)
 | Greenhouse gas emissions reduced and avoided by geography and type of project (CO2e)
 | Other air pollution reduced and avoided by geography and type of project (PM 10, PM 2.5, NO2, O3, etc. )
 | Clean energy capacity owned by communities in direct ownership models by geography, type of project, type of community owner (household, multi-family housing owner, community-based organization) and technology (MW, MWh)
 | Changes in net metering caps by geography by type of project (MW, %)
 | The underlying methodologies, technologies, data sources, inputs and assumptions, and other significant analytical choices used to calculate or estimate outputs and outcomes
Notes: Section 6
TECHNICAL ACTIVITIES AND PROGRAMS SUPPORTED BY THE QMP
Quality verify

## Slide 8
Example EI in Solar For All
Data and information that describe environmental processes or conditions which support EPA's mission of protecting human health and environment.
DEFINING: ENVIRONMENTAL INFORMATION (EI)
Project Outcomes
GHG emissions reductions
Criteria emissions reductions
Project qualification as LIDAC through either,
  CEJST
  EJScreen
  Affordable housing, low-income data sets
Project Beneficiaries
Project Outputs
Nameplate capacity (in kW)
Capacity factor
Storage capacity & cycles
Notes: Historically, Environmental Information
Data that needs to be quality verified
Tools, software, which methodologies
Climate and Economic Justice Screening Tool

## Slide 9
Example EIO in Solar For All
Output | Example EIO Procedure
50 MW of new solar capacity installed 30 MW of new solar capacity on residential homes 20 MW of new community solar capacity | Record and verify nameplate capacity
120,000 MWh of solar PV electricity produced by 2030 | Record and verify data from power meters and data acquisition system
98,000 tons of CO2 reduced by 2030 | Analysis using US EPA’s Avoided Emissions and geneRation Tool (AVERT)
A collective term for work performed, produce, evaluate, or use environmental information and the design, construction, operation, or application of environmental technology.​
DEFINING: ENVIRONMENTAL INFORMATION OPERATIONS (EIO)
Notes: Historically, Environmental Information
Data that needs to be quality verified
AVoided Emissions and geneRation Tool (AVERT) | US EPA
ified

## Slide 10
Quality Management Plan vs.
Quality Assurance Project Plan
A QMP can be thought of like an umbrella, under which all the organization’s project QAPPs are governed.
DEFINING: QUALITY MANAGEMENT PLAN
Quality Management Plan QMP | Quality Assurance Project Plan QAPP
Describes an organization’s quality system, i.e., its systematic approach to quality assurance. | Describes the necessary quality assurance (QA) procedures, quality control (QC) activities, and other technical activities that will be implemented for a specific project or program during routine data gathering operations.
Both documents will be reviewed and approved using a “graded approach” This allows for some flexibility in QAPP/QMP contents, but not a mechanism to waive requirements. | 
Notes: QA Documentation
QMP documents how an organization will plan, implement, and assess the effectiveness of its quality assurance and quality control operations.
QAPP details project management, project organization and QA independence and defines the procedures for data acquisition, assessment/oversight, data verification/validation and review to support the end use and overall data usability.
EPA recognizes that quality programs for different organizations will vary according to the specific objectives and needs of the organization because the purpose or intended use of the information is different., and will review quality documents using a graded approach.

## Slide 11
Role of Quality Assurance Manager
The QAM:
Has the authority to conduct independent oversight of the organization’s Quality Program.
Must also function independently of direct environmental information operations.
Shall report to senior managers having executive leadership for the organization.
Must have authority to access and discuss quality-related issues with their organization’s senior manager outside of their direct supervisory chain as necessary.
DEFINING: QUALITY ASSURANCE MANAGER (QAM)
Internal staff assigned specific quality management duties and delegated authority for quality management as defined in the organization’s QMP.
Notes: QA Documentation

## Slide 12
Responsibilities of a QAM
 | Operates independently of project management and has the authority to initiate internal audits and corrective actions at their discretion
 | Review and approval of QAPP updates
 | Review and approval of SOPs and revisions
 | High-level review and approval of reports/documents
 | Ensures frequency and activities of independent audits meet requirements of this QAPP
 | Initiates and tracks internal audits as needed
 | Review and approval of corrective action plans because of audit findings
 | Tracks the completion of corrective actions
Notes: QA Documentation

## Slide 13
Next Steps for Developing a QMP
Step 1 | Step 2 | Step 3 | Step 4
Coordinate with EPA (templates or other resources may be available). | Familiarize with the QMP Standard EPA Directive No: CIO 2105-S-01.0 Organizations conducting Environmental Information Operations (EIOs) on behalf of EPA are required to document their quality Programs. All EPA and non-EPA organizations shall review the QMP at least annually to confirm its suitability and evaluate the effectiveness of the approved quality management practices. QMPs approved under this standard shall be valid for no more than five years. If an element in the QMP Standard does not apply, an explanation must be provided. | Determine who will serve as QAM. The delegation of authority to the QAM shall be documented in the QMP. Redelegation of procedures/processes from the QAM to others within their organization shall also be documented in the QMP. | Utilize guidance documents and EPA resources to develop plan. Review Checklist, OGGRF QMP.
Notes: QA Documentation

## Slide 14
QMP Walk Through
1 | Title Page
2 | Approval Page
3 | Quality Statement
4 | Organization Chart
5 | Roles, Responsibilities, and Authorities
6 | Technical Activities and Programs Supported by the QMP
7 | Conformance with Policies, Procedures, Standards, and Regulations
8 | QA Field Activities
9 | Computer Hardware and Software
10 | Information Guidelines (EPA Orgs only)
18 Sections + Additional Content
11 | Organization Competence
12 | Personnel Training
13 | Procurement of Items and Services
14 | Document and Record Process
15 | Plan, Do, Check, Act (PDCA) Quality Model
16 | Dispute Resolution Process
17 | Continual Improvement
18 | Data Review, Validation, and Data Usability Reporting
* | Additional Required QMP Content
Notes: QA Documentation

## Slide 15
QMP Walk Through
1. Title Page
Name of document, including ‘Quality Management Plan.’
Date of QMP preparation.
Name of the Organization.
Title or identification reference number of the cooperative agreement, if applicable.
Period of performance (i.e., 5 years from the date of the RQAM approval signature).
Version control information (e.g., Revision 0).
2. Approval Page
The signatures on the Approval Page indicate that officials have reviewed the QMP and concur with its implementation as it is written.
Organization’s Senior Management.
Organization’s QAM.
EPA Regional QAM.
EPA Regional Project Officer.
3. Quality Statement
Importance of quality in EIO.
General objectives and goals of the QMP.
Description of management and staff responsibilities for implementing the QMP.
Organization’s commitment to quality management principles, practices, and resource allocation for the QA Program.
Notes: QA Documentation

## Slide 16
Additional Roles to consider:
QA personnel
Technical personnel
Health and safety personnel
Field personnel
Data managers
QMP Walk Through Cont.
4. Organization Chart
Illustrate all organizational components/position including: Senior/Executive Management Environmental Information Operations Quality Assurance (QAM and QA staff)
Lines of communication (dashed lines) and authority (solid lines).
Independence of the QAM and quality staff from groups conducting direct EIO.
A key/legend.
5. Roles, Responsibilities & Authorities
Describe the responsibilities and authority of all key project personnel. Key project personnel include, but may not be limited to, the following: Senior Management QAM Project/Operations Manager
6. Technical Activities and Programs Supported by the QMP
Identify & describe parts of the organization (by name) to which the QMP applies (correlate with org. chart).
Identify & describe EIO programs and technical activities.
Describe how the programs will integrate QA/QC procedures and QAPPs.
Describe processes for making determinations and evaluating subawardee plans.

## Slide 17
QMP Walk Through Cont.
7. Conformance with Policies, Procedures, Standards, & Regulations
Identify and acknowledge conformance with internal/EPA policies, procedures, standards and regulations. Describe how they will be implemented.
Reference specific and current documents including, but not limited to: EPA Quality Program Policy EPA QMP/QAPP Standards EPA Information Quality Guidelines Standard Operating Procedures Terms & Conditions specified in agreements, grants, or contracts
8. QA Field Activities
Describe EIO field procedures, if applicable: QA field activities Indicate that no work involving EIO will be performed by the without an approved QAPP Indicate that all QAPPs prepared will meet the requirements of EPA QAPP Standard
9. Computer Hardware & Software
Describe or reference the internal processes the organization will use to satisfy the requirements in the current versions of EPA Software Management and Piracy Policy/Procedure. Prevention of software piracy, Management of software assets, and Prevention or purchasing or installing illegal/unapproved software

## Slide 18
QMP Walk Through Cont.
11. Organization Competence
Describe the organization’s determination of minimum requirements for personnel conducting EIO, and how competency is evaluated and confirmed. Technical skills, Education and training, Demonstrated knowledge, and Documented experience The organization shall also document/refer to how each subawardee evaluates and confirms competency of personnel.
12. Personnel Training
Trainings are specific to task/role and include both technical and quality-related training. The QMP must describe the following:
Process of determining training needs for EIO Assure that QA/QC responsibilities and requirements are understood
Roles/responsibilities for defining, planning, reviewing, and documenting training requirements.
Process for identifying, assessing, and supporting subawardees with QAPP. development and other quality-related needs. Include a statement that the training required by the subawardees must be described in QAPPs

## Slide 19
QMP Walk Through Cont.
13. Procurement of Items & Services
Describe how items and/or services will be procured to ensure that the parties performing EIO comply with all quality requirements. Process for purchasing and assessing supplies Process for contracting outside services, and ensuring contractors met quality guidelines Process for subawardee, applications, agreements, and evaluations Describe the process that the subawardee must use if they procure supplies or services.
14. Document & Records Processes
Describe/reference the Document and Records Processes for all planning documents that are prepared, reviewed, approved, issued, used, revised, tracked, and verified.
The QMP must also describe how record management requirements are met, including the responsibilities and authorities of management and staff.
15. Plan, Do, Check, Act Quality Model
PCDA is a four-step model to ensure quality activities and expectations are clearly defined, measurable, and allow for continuous improvements.
Plan – determine the quality goals and how they will be measured.
Do – implement processes conduct EIO to meet quality goals.
Check – evaluate the quality of EI collected.
Act – enforce a corrective action and/or identify an area for improvement.

## Slide 20
QMP Walk Through Cont.
16. Dispute Resolution Process
Describe or reference the organization’s dispute resolution process to address issues pertaining to quality, such as QMP requirements, QA and QC procedures, non- conformances, findings, and corrective actions.
Describe how disputes, if encountered, resulting from assessments are addressed and by whom.
Describe the dispute resolution process to address issues that arise between the organization and subawardee(s) and the organization and EPA.
17. Continual Improvement
Describe how the organization will Continually Improve its Quality Program.
Identify who (organizationally) is responsible for identifying, planning, implementing, and evaluating the effectiveness of quality improvement activities.
Describe the process to ensure continual improvement, including the roles and responsibilities of management and staff.
Describe the continual improvement process to be followed by subawardees.
18. Data Review, Validation & Verification, and Data Usability Reporting
Processes, and roles, responsibilities for review of EI To confirm data meets technical & quality objectives.
Process of reviewing EI for: Undocumented quality for potential use. Consideration of previously collected data for a new use.
Planning, implementing, and resolving peer review considerations.
Indicate that data review of EI collected by subawardees will be described within each QAPP

## Slide 21
Focus on Plan-Do-Check-Act
The overall systematic approach to perform EIO, in essence, this section serves as a framework for developing QAPPs.
Plan
Identify the steps that must be followed to adequately develop program specific quality plans.
Where do personnel fit into project planning?
How are project goals defined?
Are there schedules/milestones to be met?
What type of data will be collected, how will it be collected, how will data be verified, and how will that information support project objectives?
How will EI be assessed against its intended use?
Do
Describe how processes for implementing EIO are developed
How will programs ensure data collected and results calculated are of known and documented quality, scientifically valid, legally defensible, and appropriate for the intended use?
How will routine processes be monitored and evaluated – to confirm acceptable performance according to plans?
Quality documentation is dynamic – what is the process for management control?
What are the processes will be followed for use and development of SOPs or methods.
Check
Describe how the organization is committed to assessing the quality program.
What assessment and oversight activities are required, and what are the procedures for conducting them?
What is the process for ensuring assessors are qualified and do not possess a conflict of interest?
At what frequency will assessments be conducted?
What outputs will be generated from assessment findings, how will they be reviewed, and what actions may be needed in response?
Provide a roadmap for identifying the need for, and implementing, corrective actions and improvements.
What is the process for responding to non-conformances?
How will programs ensure a prompt and appropriate resolution?
What is the process for identifying areas for continual improvement?
Act
Notes: QA Documentation

## Slide 22
Additional Required QMP Content
References | List all resources used to prepare the QMP. References should include the author, title, document/volume/revision numbers, and date of the referenced document. If a website was used as a reference, include the title of the article or website and the specific URL.
Revision / Change History | The QMP should include documentation of revisions made to the QMP and the revision number.
Acronyms and Abbreviations | Include a list of all acronyms and abbreviations used in the QMP text. Note that acronyms and abbreviations should be spelled out the first time they are used in the text with the acronym/abbreviation in parentheses.
Attachments | At a minimum, all SOPs referenced in the QMP must be attached to the QMP.

## Slide 23
Steps for Developing a QAPP
After approval of your QMP by EPA
Familiarize with the QAPP Standard EPA Directive No: CIO 2105-S-02.1
If an element in the QAPP Standard does not apply, an explanation must be provided.
Step 1
Step 2
EPA QAPP Guidance document (EPA QA/G-5)
Not reflective of the new August 2023 QAPP Standard
  Can serve as a starting point for general QAPP contents
  New guidance/review checklist is expected soon
Step 3
Identify the data that will be collected as part of your program, how it will be collected, and its intended end use.
Step 4
Plan out how data will be managed, verified, validated, and reported
Consider what types of assessments will be conducted to ensure data validity

## Slide 24
QAPP Walk Through
G | Group A | Project Management & Information/Data Quality Objectives
 | Group B | Implementing Environmental Information Operations
 | Group C | Review and approval of SOPs and revisions
 | Group D | Environmental Information Review and Usability Determination
The QAPP can be divided into four basic element groups covering:
Notes: QA Documentation

## Slide 25
Element | Description
A1 | Title Page
A2 | Approval Page
A3 | Table of Contents, Document Format, and Document Control
A4 | Project Purpose, Problem Definition, and Background
A5 | Project Task Description
A6 | Information/Data Quality Objectives and Performance/Acceptance Criteria
A7 | Distribution List
A8 | Project Organization
A9 | Project QAM Independence
A10 | Project Organizational Chart and Communications
A11 | Personnel Training/Certification
A12 | Documents and Records
Group A Elements
Project Management & Information / Data Quality Objectives
How you will organize and run the project activities
Notes: A1/A2 - Title and Approval Page – Identifies the project title and name of organization conducting the project, documents the approval of the QAPP.
A3 - Table of Contents – Allows the reader to locate the different information sections.
A4 – Project Purpose, Definition, and Background – Describes the specific problem to be investigated with any pertinent background information.
A5 - Project Task – Provides a management overview or summary of the work to be detailed in the remaining sections of the QAPP.
A6 – Data Quality Objectives & Acceptance Criteria -Describes the objective of the project (decision or study questions to be answered), identifies the targeted action limits/levels, and defines the measurement performance acceptance criteria deemed necessary to meet those objectives.
A7 – Distribution List – Presents the list of all individuals who should receive a copy of the approved QAPP, as well as any subsequent revisions/updates that may be made to the QAPP.
A8 – Project Organization – Identifies the roles and responsibilities of those individuals involved in the project and their respective organizations.
A9 – Project QAM Independence – Describes how the project QAM's independence is ensured as the two functions, Quality Assurance and operations, must remain independent.
A10 – Organizational Chart – Illustrates group hierarchy and indicates the lines of communication between different groups involved in the project.
A11 – Personnel Training/Certification - Describes any special or non-routine training or certifications necessary for personnel responsible for conducting EIO identified in the QAPP to successfully complete the project.
A12 - Documents and Records – Provides information concerning the management of project documents and records that will be generated over the course of the project.

## Slide 26
Group B Elements
Implementing Environmental Information Operations
How you will collect and report the data
Element | Description
B1 | Identification of Project Environmental Information Operations
B2 | Methods for Environmental Information Acquisition
B3 | Integrity of Environmental Information
B4 | Quality Control
B5 | Instruments/Equipment Calibration, Testing, Inspection, and Maintenance
B6 | Inspection/Acceptance of Supplies and Services
B7 | Environmental Information Management
Notes: B1 – Identification of Project EIOs - Describes the overall design of the project's data collection activities and the rationale supporting the design.
B2 – Methods for Environmental Information Acquisition – Describes how information will be collected consistently between locations and by all sampling teams. Details instruments that will be deployed and operated to ensure electronic data will not be corrupted or lost.
B3/B4 - Integrity of Environmental Information/Quality Control – Describes how the reliability of the data generated will be determined.
B5 – Instruments/Equipment Calibration, etc. –Identifies how continual quality performance of any equipment/instruments used for the project will be ensured.
B6 – Inspection of Supplies/Services - Documents the system for ensuring that correct field supplies, if required, are available.
B7 – Environmental Information Management – Provides an overview of the management of data generated throughout the project.

## Slide 27
Group C Elements
Assessment, Response Actions and Oversight​​
An overview of the management of data generated throughout the project
Element | Description
C1 | Assessments and Response Actions
C2 | Oversight and Reports to Management
Notes: C1 – Assessments and Response Actions – Provides information concerning how a project's activities will be assessed during the course of the project to ensure the QAPP is being implemented as planned and approved.​
C2 - Reports to Management – Describes how management will be kept informed of project oversight and assessment activities and their findings on an ongoing basis during the course of a project.

## Slide 28
Group D Elements
Environmental Information Review and Usability Determination
How you will review and interpret the data
Element | Description
D1 | Environmental Information
D2 | Usability Determination
Notes: D1 – Environmental Information – Identifies criteria for deciding to accept, reject, or qualify project data in an objective and consistent manner.
D2 – Usability Determination – Describes how the results of the study will be evaluated to determine if they meet the requirements defined.

## Slide 29
Resources
EPA IT/IM Directive: Quality Management Plan Standard, Directive # CIO 2105-S-01.0
Checklist for Reviewing EPA Quality Management Plans | US EPA
EPA IT/IM Directive: Quality Assurance Project Plan Standard, Directive # CIO 2105-S-2.1
Quality Program Directives | US EPA
Training Courses on Quality Assurance and Quality Control Activities | US EPA
Notes: QA Documentation

## Slide 30
Pro bono support available:
epa-support@TRCcompanies.com
Notes: QA Documentation